Here is the Gantt Chart for I-Movies Project Planning Logic – it visually maps out your two sprints, their epics, tasks (stories), and the estimated effort in Story Points (duration in days).

### Agile Planning Summary

#### Key Concepts

- Epic: Larger goal (e.g., Data Collection, Model Building)

- Story: Small task within an epic (e.g., Collection of Data)

- Story Point: Effort estimate (based on complexity) using numbers like Fibonacci (1, 2, 3, 5, etc.)

- Sprint: Time-boxed work period (here, 5 days)

Sprint Breakdown

#### Sprint 1 (5 Days):

Epic 1: Data Collection

- Collection of Data – 2 Story Points (Moderate)

- Loading Data – 1 Story Point (Very Easy)

Epic 2: Data Preprocessing

- Handling Missing Values – 3 Story Points (Moderate)

- Handling Categorical Values – 2 Story Points (Easy)

Total: 8 Story Points

#### Sprint 2 (5 Days):

Epic 3: Model Building

- Model Building – 5 Story Points (Difficult)

- Testing Model – 3 Story Points (Moderate)

Epic 4: Deployment

- Working HTML Pages – 3 Story Points (Moderate)

- Flask Deployment – 5 Story Points (Difficult)

Total: 16 Story Points

### Velocity Calculation

Team Velocity: 12 Story Points/Sprint