Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 20 March 2025 |
| --- | --- |
| Team ID | SWTID1743498710 |
| Project Name | I-Movies: Movie Ticket Booking System |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Digisha |
| Sprint-1 | Registration | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | Devam |
| Sprint-2 | Registration | USN-3 | As a user, I can register for the application through Facebook | 2 | Low | Digisha |
| Sprint-1 | Registration | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium | Manan |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password | 1 | High | Jaydev |
| Sprint-2 | Dashboard | USN-6 | As a user, I can view available movies on the dashboard by city/date filters. | 3 | High | Digisha |
| Sprint-2 | Dashboard | USN-7 | As a user, I can view movie details (poster, cast, rating, duration). | 2 | Medium | Manan |
| Sprint-3 | Booking | USN-8 | As a user, I can select a show time, seats and confirm ticket booking. | 4 | High | Devam |
| Sprint-3 | Booking | USN-9 | As a user, I can make payment and receive confirmation email with ticket details. | 3 | High | Jaydev |
| Sprint-4 | Admin Panel | USN-10 | As an admin, I can add or remove movies, update showtimes, and manage theaters. | 5 | Medium | Jaydev |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 20 Mar 2025 | 25 Mar 2025 | 20 | 25 Mar 2025 |
| Sprint-2 | 20 | 6 Days | 26 Mar 2025 | 31 Mar 2025 | TBD | TBD |
| Sprint-3 | 20 | 6 Days | 01 Apr 2025 | 06 Apr 2025 | TBD | TBD |
| Sprint-4 | 20 | 6 Days | 07 Apr 2025 | 12 Apr 2025 | TBD | TBD |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart (Sprint-1 Example):

| Day | Story Points Remaining |
| --- | --- |
| Day 0 | 10 |
| Day 1 | 8 |
| Day 2 | 6 |
| Day 3 | 4 |
| Day 4 | 2 |
| Day 5 | 1 |
| Day 6 | 0 |